CLOUD ENGINEERING PLAN

AWS Cloud Architecture
and Deployment Plan

Chauffeur-Driven Luxury Vehicle Rental Platform

| Architecture stage | MVP / pre-production baseline |
| --- | --- |
| Proposed primary Region | Africa (Cape Town), af-south-1 - validate by latency test |
| Availability design | Two Availability Zones; single AWS Region |
| Application pattern | Mobile web frontend + modular containerised backend |
| Infrastructure as code | Terraform |
| CI/CD | GitHub Actions with AWS federation; no long-lived access keys |
| Budget posture | Cost-controlled, production-safe baseline with explicit upgrade gates |

Architecture decision. Build one modular application, not microservices. Use managed AWS services for undifferentiated operations, retain transactional data in PostgreSQL, and isolate sensitive documents in private object storage.

# 1. Executive decision

This plan translates the approved rental-platform MVP into an AWS deployment design. It supports customers, operations staff, fleet partners, chauffeurs and finance users while protecting identity documents, payment references, booking records and partner settlement data.

Recommended launch baseline. CloudFront serves the web application; an Application Load Balancer fronts an ECS Fargate service; Amazon RDS for PostgreSQL stores transactional data; private S3 buckets store documents; Cognito provides authentication; SQS handles background work; and CloudWatch, CloudTrail, AWS Backup and cost controls support operations.

## 1.1 Design priorities

Security and privacy for identity documents, customer records and financial events.

No confirmed double-booking or duplicate payment/ledger processing.

Enough availability for an early-stage commercial service without enterprise-scale waste.

Fast recovery from application deployment failures and recoverable data loss.

Low operational burden for a small engineering team.

A path to expand beyond four hubs without redesigning the cloud platform.

## 1.2 Architecture principles

| Principle | Application to this MVP |
| --- | --- |
| Least privilege | Task, pipeline and staff roles receive only required actions and resources. |
| Private by default | Database and sensitive objects have no public ingress; document links expire. |
| Immutable deployment | Build a versioned image once and promote the same artifact. |
| Idempotent events | Payment callbacks and background jobs can be retried safely. |
| Observable operations | Logs, metrics, traces where useful, alarms and runbooks accompany launch. |
| Cost ownership | Every resource carries environment, application, owner and cost-centre tags. |

# 2. Proposed logical architecture

Customers / Staff / Partners / Chauffeurs
                         |
Route 53 -> CloudFront + WAF -> S3 web assets
                         | /api/*
              Application Load Balancer
                         |
               ECS Fargate application
       _________|_________|___________
      |         |         |           |
 RDS PostgreSQL S3 private SQS     Cognito
      |                   |
 automated backups    worker tasks -> SES / external providers
                         |
            CloudWatch / CloudTrail / alarms

## 2.1 Request and data flows

Static web assets: browser -> Route 53 -> CloudFront -> private S3 origin using Origin Access Control.

API calls: browser -> CloudFront /api path -> public Application Load Balancer -> private ECS service.

Authentication: browser obtains tokens from Cognito; backend validates issuer, audience, expiry and role claims.

Transactions: ECS -> RDS PostgreSQL over TLS and a security-group-only path.

Documents: backend issues short-lived upload/download authorisation for a private S3 bucket; metadata remains in PostgreSQL.

Payments: provider -> dedicated webhook endpoint -> signature validation -> durable event record -> idempotent processing.

Notifications: application -> SQS -> worker -> SES and configured SMS/WhatsApp provider, with retries and dead-letter handling.

# 3. Region selection

The proposed primary Region is Africa (Cape Town), af-south-1. AWS lists it as an opt-in Region with three Availability Zones. The team must explicitly enable it in the account and verify that every selected service and desired instance type is available before Terraform is finalised.

| Decision factor | Required validation |
| --- | --- |
| User latency | Measure HTTPS round-trip latency from Lagos and Abuja to af-south-1 and eu-west-1 for at least 48 hours. |
| Service availability | Confirm ECS/Fargate, RDS PostgreSQL, ALB, Cognito, SQS, SES, KMS, CloudWatch, CloudTrail and Backup. |
| Provider connectivity | Test payment, maps and messaging endpoints from the candidate Region. |
| Data location | Obtain legal/privacy confirmation for storing Nigerian customer data in the selected Region. |
| Cost | Build equivalent AWS Pricing Calculator estimates for af-south-1 and eu-west-1. |
| Operational support | Confirm team access, quotas and incident-response coverage. |

Region gate. Adopt af-south-1 if latency, service availability and compliance tests pass. Use eu-west-1 only if the measured overall result is materially better. Do not split the MVP across Regions.

# 4. AWS account and environment strategy

| Account / environment | Purpose | Cost posture |
| --- | --- | --- |
| Management | AWS Organizations, consolidated billing and account governance. | No workloads. |
| Security/log archive | Central CloudTrail and security logs; optional at first if account capacity is limited. | Low storage footprint. |
| Non-production | Shared development integration and staging; production-like configuration at reduced scale. | Schedule nonessential compute off-hours. |
| Production | Customer traffic, production data, payments and operational monitoring. | Always-on core services. |

Protect root users with hardware/passkey MFA; do not create root access keys.

Use IAM Identity Center for human access and permission sets for administrator, deployer, read-only and billing roles.

Keep production data out of non-production; use generated or redacted test data.

Apply organisation-wide account contacts, alternate security/billing contacts and cost allocation tags.

# 5. Network design

| Layer | Two-AZ design |
| --- | --- |
| VPC | One VPC per environment; example production CIDR 10.20.0.0/16. |
| Public subnets | One per AZ for ALB and NAT gateway route attachment. |
| Application subnets | One private subnet per AZ for ECS tasks. |
| Database subnets | One isolated subnet per AZ; no default internet route. |
| Internet ingress | Internet Gateway -> ALB only; ECS accepts traffic only from the ALB security group. |
| Outbound access | Private tasks -> NAT gateway for external payments/maps/messages; S3 gateway endpoint avoids S3 NAT traffic. |
| Administration | No bastion host. Use controlled database migration tasks and approved break-glass procedures. |

## 5.1 NAT cost/reliability decision

AWS recommends private subnets for sensitive container workloads. NAT gateways add hourly and data-processing charges, and a fully redundant design places one in each Availability Zone. For this budget-sensitive MVP, choose one of the following explicitly:

| Option | Use | Trade-off |
| --- | --- | --- |
| Launch lean | One NAT gateway shared by both application subnets. | Lower cost; outbound integrations lose AZ redundancy if that NAT path fails. |
| Production target | One NAT gateway per AZ with AZ-local routing. | Higher recurring cost; resilient outbound provider connectivity. |

Recommendation. Start with one NAT gateway only if the business accepts the documented outbound-availability risk. Add the second when booking volume, revenue exposure or provider dependence justifies it. Never expose the database to avoid NAT cost.

## 5.2 Security groups

| Security group | Inbound | Outbound |
| --- | --- | --- |
| ALB | HTTPS 443 from internet/CloudFront policy as implemented; redirect HTTP 80 to HTTPS. | Application port to ECS SG. |
| ECS | Application port from ALB SG only. | TLS to RDS, AWS services and approved external providers. |
| RDS | PostgreSQL 5432 from ECS SG and controlled migration task SG only. | Default response traffic; no internet route. |

# 6. Compute and application deployment

Use one ECS cluster per environment and one Fargate web/API service for the modular backend.

Run at least two production tasks distributed across two AZs; non-production may run one task.

Use an Application Load Balancer health endpoint that checks application readiness without exposing secrets.

Use ECS rolling deployment with deployment circuit breaker and automatic rollback.

Store container images in ECR with immutable tags, scan-on-push and lifecycle cleanup.

Run database migrations as a separate, auditable ECS task before application promotion.

Process asynchronous notifications and slow external calls using SQS-backed worker tasks.

## 6.1 Capacity policy

| Environment | Minimum | Scaling signal |
| --- | --- | --- |
| Non-production | One small Fargate task; scheduled shutdown where practical. | Manual or pipeline start for test windows. |
| Production | Two tasks across AZs. | Target tracking on CPU/memory plus ALB request or response-latency alarms. |

# 7. Database and transaction integrity

Use Amazon RDS for PostgreSQL in isolated database subnets. PostgreSQL fits bookings, availability constraints, payments and financial ledgers that require transactions, referential integrity and auditable history.

Enable encryption at rest with KMS and require TLS connections.

Use separate application, migration and read-only database roles; do not use the master credential in the application.

Store credentials in Secrets Manager and rotate through a controlled process.

Enable automated backups and point-in-time recovery with a 14-day initial retention target.

Enable deletion protection and require a final snapshot for production removal.

Monitor free storage, connections, CPU, memory, replication/failover events and slow queries.

Enforce booking conflicts and webhook idempotency at the database layer as well as in application logic.

## 7.1 Availability decision

| Option | Position |
| --- | --- |
| Single-AZ RDS | Acceptable only for controlled pilot or lean launch with documented downtime risk and proven restore runbook. |
| Multi-AZ RDS | Recommended production target when revenue loss or customer impact outweighs the additional monthly cost. |

Upgrade gate. Move to Multi-AZ before a major marketing launch, contractual uptime commitment, or when the agreed maximum database outage cannot be met by snapshot/PITR restoration.

# 8. Storage and document security

| Bucket purpose | Controls |
| --- | --- |
| Web assets | Private origin behind CloudFront Origin Access Control; versioned build paths and cache invalidation. |
| Vehicle media | Private source objects; approved renditions delivered through CloudFront or controlled URLs. |
| Sensitive documents | Separate private bucket, all Block Public Access settings enabled, KMS encryption, versioning, access logging/audit events and lifecycle rules. |
| Log archive | Write-restricted destination with retention matched to audit and incident needs. |

Generate short-lived presigned uploads/downloads only after application authorisation.

Record document owner, type, checksum, storage key, review status, expiry and retention class in PostgreSQL.

Reject executable file types, validate size and MIME type, and add malware scanning when uploads become material.

Never place customer IDs, phone numbers or licence numbers in S3 object keys or log messages.

# 9. Identity, access and secrets

Use Cognito User Pools for customer and workforce application authentication, with groups/claims mapped to application roles.

Require MFA for administrator and finance roles; strongly recommend it for partners and chauffeurs.

Enforce authorisation in the backend for every object; UI hiding is not an access control.

Use task roles for AWS access and GitHub OpenID Connect federation for deployments.

Store payment, maps and messaging secrets in Secrets Manager; never in images, source code or workflow logs.

Keep a tested break-glass role with restricted custody, MFA and immediate alerting on use.

# 10. Payments and external integrations

Expose a dedicated HTTPS webhook endpoint and validate provider signatures against the raw request body.

Persist the provider event ID before processing; duplicate delivery must return a safe success without repeating ledger actions.

Acknowledge webhooks quickly and move nonessential work to SQS.

Use timeouts, bounded retries with jitter, circuit-breaking behaviour and dead-letter queues for provider failures.

Log references and result codes, not card data, access tokens or full customer documents.

Reconcile provider transactions to internal payment records daily during launch.

# 11. Observability and incident response

| Signal | Minimum alarm / action |
| --- | --- |
| Availability | CloudFront/ALB 5xx rate and synthetic booking-page check. |
| Latency | ALB target response time and application p95 latency. |
| ECS | Running task count below desired, deployment failure, high CPU/memory and repeated restarts. |
| RDS | CPU, connections, free storage, memory pressure, backup failure and failover events. |
| Queues | Oldest message age, visible backlog and dead-letter message count. |
| Payments | Webhook signature failures, processing failures and reconciliation mismatch. |
| Security | Root sign-in, unauthorised API calls, risky IAM changes and public-storage findings. |
| Cost | Forecast budget threshold and Cost Anomaly Detection notification. |

Use structured JSON logs with a correlation ID spanning browser request, booking, payment event and background job. Define severity levels and send actionable alerts to the on-call channel; dashboards without an owner are not incident response.

## 11.1 Initial service objectives

| Objective | Initial target |
| --- | --- |
| Platform availability | 99.5% monthly, excluding announced maintenance; review after pilot. |
| API latency | 95th percentile under 1.5 seconds for ordinary non-provider requests. |
| Recovery point objective | 15 minutes for production transactional data, subject to validated RDS configuration. |
| Recovery time objective | 4 hours for regional in-place recovery; validate through exercises. |
| Critical alert acknowledgement | 15 minutes during supported operating hours. |

Important. An objective is not achieved by writing it down. Load tests, failure drills and restoration tests must demonstrate these targets before they become customer commitments.

# 12. Backup and disaster recovery

Enable RDS automated backups/PITR and create a manual pre-release snapshot for high-risk migrations.

Enable S3 versioning and lifecycle rules appropriate to document retention requirements.

Store all environment configuration in Terraform and application configuration in version control or managed parameter/secrets services.

Keep database schema migrations versioned and reversible where feasible.

Perform a monthly sample restore in non-production and a quarterly end-to-end recovery exercise.

Record actual recovery time, data point restored, validation result and corrective actions.

| Failure | Recovery action |
| --- | --- |
| Bad application release | Automatic ECS deployment rollback or redeploy prior ECR image. |
| Database logical error | Stop writes if needed; restore to a new RDS instance from PITR; validate and cut over. |
| Deleted/overwritten document | Recover prior S3 object version according to authorised process. |
| Availability Zone fault | ALB routes to healthy ECS task; Multi-AZ database fails over if enabled. |
| Regional outage | MVP uses backup-and-restore, not active multi-Region. Rebuild from Terraform after business decision. |

# 13. CI/CD and release process

Pull request: formatting, unit tests, dependency/security scans and Terraform validation/plan.

Merge to main: build container once, create SBOM where supported, scan, sign/tag with commit SHA and push to ECR.

Non-production: deploy automatically, run database migration task, smoke tests and integration tests.

Production: require approval, promote the same image digest, run guarded migration, deploy with circuit breaker and verify health.

Rollback: redeploy previous image and use database recovery procedure only when schema compatibility demands it.

Credentials: GitHub Actions assumes a narrowly scoped AWS role using OIDC; no stored AWS access keys.

# 14. Terraform structure

infra/
  bootstrap/        # state bucket, locking and deployment roles
  modules/
    network/        # VPC, subnets, routes, endpoints, security groups
    edge/           # Route 53, ACM, CloudFront, WAF
    compute/        # ECR, ECS, ALB, autoscaling
    data/           # RDS, subnet group, parameters, backups
    storage/        # S3, KMS, lifecycle and access policies
    identity/       # Cognito and application roles
    messaging/      # SQS, DLQ, SES configuration
    observability/  # logs, dashboards, alarms and notifications
  environments/
    nonprod/
    production/

Use remote encrypted state with versioning and locking; restrict state access because it may contain sensitive values.

Pin Terraform and provider versions; review plans before production apply.

Keep reusable modules small and avoid abstractions that conceal essential AWS behaviour.

Run drift detection and prohibit routine console-created resources.

# 15. Cost model and controls

Use AWS Pricing Calculator with measured traffic assumptions before provisioning. The values below are planning envelopes, not AWS quotations; actual spend depends on Region, exchange rate, data transfer, logs, provider usage and chosen database availability.

| Envelope | Indicative monthly AWS planning range | Assumptions |
| --- | --- | --- |
| Lean non-production | USD 40-120 | One task when needed, small database, short log retention, minimal traffic. |
| Lean production | USD 180-400 | Two app tasks, single-AZ small RDS, one NAT, ALB/CloudFront, modest storage/traffic. |
| Safer production | USD 350-750 | Multi-AZ RDS, two NAT gateways, stronger monitoring/backup and moderate traffic. |

Create AWS Budgets alerts for 50%, 80%, 100% and forecasted overspend from the first day.

Enable Cost Anomaly Detection and route alerts to both engineering and finance.

Tag all resources and review cost by environment and service weekly during the pilot.

Set CloudWatch log retention explicitly; uncontrolled log retention is a silent cost leak.

Use S3 lifecycle policies and ECR image cleanup; shut down or scale down non-production resources when unused.

Review NAT data processing, cross-AZ data transfer and public egress monthly.

# 16. Security baseline and launch gates

| Gate | Evidence required |
| --- | --- |
| Identity | Root MFA, IAM Identity Center, role review and no long-lived CI access keys. |
| Network | No public RDS; ECS ingress only from ALB; documented egress path. |
| Data | KMS encryption, S3 Block Public Access, retention policy and restricted document access test. |
| Application | Dependency scan, secret scan, OWASP-focused test and role-isolation tests. |
| Payments | Signed webhook verification, duplicate-event test and reconciliation runbook. |
| Recovery | Successful database restore and application rollback demonstration. |
| Operations | Dashboards, alarms, owners, incident contacts and tested escalation path. |
| Cost | Budget alerts, anomaly detection and approved monthly ceiling. |

# 17. Implementation backlog

Confirm AWS organisation/account ownership, billing contacts and MFA.

Run af-south-1 versus eu-west-1 latency and service-availability validation.

Create Terraform bootstrap state, OIDC deployment role and repository protections.

Deploy non-production network, edge, ECS, RDS, S3, Cognito and observability modules.

Deploy a hello-world application and prove HTTPS, authentication, database connectivity and private document access.

Integrate payment webhook with signature and duplicate-event tests.

Implement backup/restore and application rollback drills.

Complete load, security and role-isolation tests.

Create production plan, cost review and change approval.

Pilot controlled bookings before opening public traffic.

# 18. Architecture decisions requiring approval

| Decision | Recommended position | Approver |
| --- | --- | --- |
| Primary Region | af-south-1 after validation; eu-west-1 fallback. | Product + cloud lead |
| Production database | Multi-AZ target; Single-AZ only for pilot/accepted lean risk. | Product + finance + cloud lead |
| NAT gateways | One at lean launch; two when outbound availability warrants. | Cloud lead |
| Authentication | Cognito with MFA for privileged roles. | Security/product |
| Environment accounts | Separate non-production and production accounts at minimum. | Cloud lead |
| Monthly AWS ceiling | Set after calculator estimate and traffic assumptions. | Founder/finance |

# 19. Official AWS references

AWS Regions and Availability Zones: https://docs.aws.amazon.com/global-infrastructure/latest/regions/aws-regions.html

AWS Well-Architected Framework pillars: https://docs.aws.amazon.com/wellarchitected/2023-10-03/framework/the-pillars-of-the-framework.html

ECS outbound networking: https://docs.aws.amazon.com/AmazonECS/latest/developerguide/networking-outbound.html

ECS load balancing: https://docs.aws.amazon.com/AmazonECS/latest/developerguide/service-load-balancing.html

RDS automated backups: https://docs.aws.amazon.com/AmazonRDS/latest/UserGuide/USER_WorkingWithAutomatedBackups.html

RDS encryption: https://docs.aws.amazon.com/AmazonRDS/latest/UserGuide/Overview.Encryption.html

S3 Block Public Access: https://docs.aws.amazon.com/AmazonS3/latest/userguide/access-control-block-public-access.html

Cognito authentication: https://docs.aws.amazon.com/cognito/latest/developerguide/authentication.html

AWS Backup restore testing: https://docs.aws.amazon.com/aws-backup/latest/devguide/restore-testing.html

AWS Budgets: https://docs.aws.amazon.com/cost-management/latest/userguide/budgets-managing-costs.html

AWS Cost Anomaly Detection: https://docs.aws.amazon.com/cost-management/latest/userguide/getting-started-ad.html